## Slide 1: SpecReader Architecture Review

## Slide 2: Scope of Assessment
1. Architecture/technology evaluation - Technical Architecture Review focusing on Performance, Resiliency, Extensibility, Security, Maintainability and Operational efficiency in the following architecture areas
              Search Engine and Data pipeline
              Role based access, data security implementation
              Business services and microservices implementation
              Data Replication
2. Development methodology, and Strategy focusing on- Development methodology, Tools Usage, performance/load testing, testing /test data strategy
1
2
Based on Priority issues, current state of the project and given architectural constraints, following areas have been prioritized for this assessment

## Slide 3: Executive Summary – Observations and recommendations
Infosys brought independent architecture team for review of architecture, technologies , current challenges and development process & tools
Artifacts and process followed using Infosys QOS framework, tools and teams
  Documents review
  Discussion with team
  Code walkthrough
Approach
Architecture/Design and Technology, and Validation strategy
  Overall no major issues areas of ‘extensibility’, ‘security’ maintainability’, ‘operational efficiency’ while ‘High/Medium’ areas of improvement in the areas of ‘performance’ and ‘reliability’ architecture areas of the SpecAnywhere system.
  System Stability/Reliability /Performance and Quality :
    Performance, Reliability and Quality were an issue due to :
      Unstable scripts/cron jobs – Impacted System reliability
      Lack of efficiency in test data and test scenarios – impacted test efficiency and hence system quality
      Issues of design in Modularity and common services in few areas – impacted reopening of defects and hence system quality
    Current steps team has taken to address some of the above
      Team is already working on a few alternates such as ControlM for crone jobs execution, and better test data.
    Additional recommendations
      Recommended to explore alternates to FSCrwaler design and to explore Serverless deployment for system stability
      Leveraging Elastic search 'text search' capability more efficiently instead of custom approach – for performance, scale and reliability
      Test data strategy and end to end scenarios
      Containerization and automated deployment and auto scaling – for efficient scaling, infra optimization and overall system stability
      Performance bench marking and capacity planning for overall product roadmap and scale projected
Development process & tools – caused some of the defects and issues due to unavailability of near prod data and files, also lack of end to end test scenarios
  Recommended early user stories review process, early UAT test scenarios visibility
  DevOps implementation is being addressed in a separate track
Key Observations & Recommendations
Infosys Project Teams to work with Architecture team and
  Analyze the impact and add into project plan and product roadmap based on priorities, effort and timeline
  Work on recommendations and take to closure
Next Steps

## Slide 4: Analysis Details and Recommendations

## Slide 5: Architecture/Design and Technology - Key Findings
Analysis Dimension | Status | Highlights | Lowlights | Actions taken recently | Additional Suggested Steps
Performance & Scalability |  | With a right technologies such as data replication, caching/in-memory computing, and microservices deployed in multiple VMs with load balancing performance and scalability is designed well | To handle the higher load, containerizing the application/services and deploying it with a container orchestration service like Kubernetes can lead to better utilization of resources and increase scalability, availability and easier and faster roll out of new versions/features Current text search implementation in Eleastcsearch with ES and custom comparator is impacting performance | Any steps?? | To be discussed with P&G Architects and also look into long term user base and performance requirements and actionize to refine the solution for auto scaling and operational efficiency as feasible (bringing learnings from other BUs from P&G; how they are handling and what are the guidelines for ‘Highly controlled environment”) Custom analyzers may need to be developed based on the search patterns Evaluate alternatives to FSCrawler, like Ingest Attachment Processor plugin
Resiliency/Reliability |  | Logging, error handling, exception handling. | Opportunity for Serverless deployment of crone jobs and scripts – to improve reliability of current heavy document processing?? Service accounts used for running scripts/jobs should have minimum permissions. Set up notification alerts for critical errors Single AZ deployment now. Consider multi-AZ for high availability | Team is working with P&G architects to move these jobs to ControlM < pls update the progress/plan> | Need to discuss with P&G Architects and move of crone jobs and scripts to ControlM or Serverless after feasibility and PoC Adopt minimum permission principles for script/jobs Adopt multi-AZ deployment for High Availability <feedback pls>
Low
High
Maturity Level Status
1

## Slide 6: Architecture/Design and Technology - Key Findings
Analysis Dimension | Status | Highlights | Lowlights | Actions taken recently | Additional Suggested Step
Extensibility |  | Template based, and role based design and implementation | Opportunity for consolidating to common services and reducing operational overhead |  | Detailed review and remediation
Security <this section will be updated> |  | What are the tools, guidelines and measures taken care? | Suggested to Perform static code analysis for security vulnerabilities. Handle top 10 OWASP vulnerabilities which are applicable. Implementation to prevent XSS attacks need to be implemented.. A penetration testing of the application is recommended. |  | Detailed security testing and remediating findings – <which tools, which areas etc to be updated>
Maintainability |  | Microservices and layered implementation | Reduce method and class complexity by following single responsibility principle. Avoid duplication of functionality as a workaround for issues Leverage tools like CAST for PQM analysis and hence for code maintainability related refactoring |  | Code refactoring from maintainability perspective
Operational Efficiency |  | What are the tools, guidelines and measures taken care? | CICD/DevOps have to be adopted in the project | CICD/DevOps in being discussed and planned | Explore DevSecOps, Monitoring and SRE (To be discussed with P&G Architects) on feasible areas
Low
High
Maturity Level Status
1

## Slide 7: Development methodology, and Strategy - Key Findings
2
Low
High
Maturity Level Status
Analysis Dimension | Status | Highlights | Lowlights | Actions taken recently | Additional Suggested Step
Development process |  | Agile development process followed | More involvement of customer SMEs and review and signoff at required life cycle stages of User stories creation, and UAT Test scripts etc is lacking |  | Define agreed process on User stories review and sign off UAT test scripts visibility at early LC stages of development
Tools Usage |  | Developer tools are used effectively as IDE and testing areas | Code quality tools such as Sonar can be used for static code analysis. Gated checkjns to avoid code quality issues. For this a CI tool like Jenkins needs to be used. |  | Adopt standard DevSecOps and pipeline with required tools at each LC stages
Performance/load testing |  | Jmeter has been used for load testing and benchmarking performance results | From long term infra planning and scaling – need to execute capacity planning and resource requirements to meet projected loads |  | Load testing, benchmarking and capacity planning
Testing /test data |  | Dev testing by developers and SIT executed by independent testing team | Improve unit tests. Currently there are not much/any unit tests Review and sign off of test scenarios by business analysts Availability of the right test data |  | Strategy on test data preparation and test case review

## Slide 8: Architecture/Design and Development - Recommendation
Sl No. | Areas | Recommendation | Business Benefits | Priority
1 | Technology/Architecture | Search Indexing and implementation with feasibility and PoCs: Custom analyzers may need to be developed based on the search patterns Evaluate alternatives to FSCrawler, like Ingest Attachment Processor plugin | Performance, Quality, and Maintainability | 1
2 |  | Discuss with P&G Architects and finalize approach on CICD, DevSecOps | Quality, Efficiency, and Timeline | 1
3 |  | Discuss with P&G Architects and finalize approach on crone jobs Moving crone jobs and scripts to ControlM or Serverless after feasibility and PoC | System Stability, Quality and Maintainability | 1
4 | Design/Implementation | Discuss with P&G Architects and finalize approach on Containerization and usage of ACS for deployment of Micrservices instead of VM based approach | Scalability, and Cost efficiency | 2
5 |  | Application Security: Detailed security testing and remediating findings | Security | 1
6 |  | Code maintainability: Leverage tools like CAST for PQM analysis and hence for code maintainability related refactoring | Maintainability | 2
7 | Infra and Support | Infra architecture and security with Adopt multi-AZ deployment for High Availability Adopt minimum permission principles for script/jobs Adopt efficient monitoring on scripts, jobs and explore SRE overall Load testing, benchmarking and capacity planning | System Stability, Maintainability and Cost efficiency | 2
8 | Development/Process/Tools | Requirement and Testing: Define agreed process on User stories review and sign off UAT test scripts visibility at early LC stages of development | Quality | 1
9 |  | Tools usage: Strategy on test data preparation and test case review | Quality | 1

## Slide 9: Thank you!

## Slide 10: Architecture/Design and Technology - Key Findings
Security implementation
Search indexing and efficiency
Text search in Elastic Search not returning all records/returning incorrect records.
Data pipeline implementation
Metadata that is extracted using tcl script extracts the data for the last 24 hrs everytime it runs.
Running multiple queries and then processing that will bring in performance issues as well as duplication of elastic search functionality
To address this multiple types of search queries are created for a single search, compared against the input programmatically. The data from these queries are combined and duplicates removed
This script runs every 3 mins, which means the scripts process a lot of duplicate data, at the extraction side and at the processing side
There have been issues with the tcl script execution, where the script itself was deleted
  Common method used for checking user permissions needs more documentation.
  Abstract out role implementation logic by using appropriate design patterns
  Inject the right implementation based on user’s role.
  When new roles are added only new implementations need to be provided.
  Methods could be made smaller to increase readability and maintainability
  Implement XSS prevention methods to ensure data in local storage is not accessed by unauthorized persons or use secure cookies for storing tokens and implement CSRF protection features
  Reduce the window of data extraction from 24 hours to 1 hour or less to avoid duplicate processing.
  Having a window of 1 hour would ensure there is no data loss
  Move the script execution from cron jobs to Azure functions./ ControlM
  Provide service and user accounts with minimum permissions so that unnecessary actions are not performed
  Capture all OS/system level events and monitor for suspicious activity
  Monitor and alert on long running jobs to avoid queuing up of jobs and resource exhaustion
ISSUES
RECOMMENDATION
1
  Debugging with the help of elastic search’s explain API to identify the reason for incorrect search results
  Custom analyzers may need to be developed based on the search patterns
  Evaluate alternatives to FSCrawler, like Ingest Attachment Processor plugin
Common method which determines permissions for all kinds of user roles
Not very extensible and fragile
Prone to errors
Access tokens in UI are stored in Local Storage which is not secure

## Slide 11: Architecture/Design and Technology - Key Findings
Analysis Dimension | Status | Highlights | Lowlights/Recommendations
Performance & Scalability |  | Right technologies such as data replication, caching/in-memory computing, and microservices deployed | Opportunity for containerization and auto scalable ACS/K8 based deployment (team to work with P&G for the process on validated system on this)
Resiliency/Reliability |  | Well designed with Logging, error handling, exception handling. | Reliability and Quality were an issue due to : Unstable scripts/crone jobs Lack of efficiency in test data and test scenarios Team is already working on a few alternates such as ControlM for crone jobs. Recommended to explore alternates to FSCrawler and also to explore Serverless deployment for system stability
Extensibility |  | Template based, and role based design and implementation | Opportunity for consolidating to common services and reducing operational overhead
Security |  | Followed security best practices and also executed P&G Penetration testing. Had no major findings and fixed all medium/Low issues | Suggested to carry out detailed code review to review additional best practice
Maintainability |  | Microservices and layered implementation | Leverage tools like CAST for PQM analysis and hence for code maintainability related refactoring
Operations efficiency |  | Team has identified monitoring for scripts and VMs etc to stabilize the system | Explore DevSecOps, Monitoring and SRE
Development process and Tools |  | Development process and tools in dev, load testing etc | Define agreed process on User stories review and sign off UAT test scripts visibility at early LC stages of development
Low
High
Maturity Level Status
1