## Slide 1: SpecReader PROD – Post-Deployment Performance Fix Plan
⚠️ Issue Summary: After each PROD code release, system response times increase noticeably for 1–3 days before stabilizing. 🧠 Root Causes: • Cold JVM / JIT warm-up delays • Cache resets (Redis, in-memory, ElasticSearch) • ElasticSearch query latency due to cold segments • Oracle/PostgreSQL query plan rebuilds • High GC/memory usage after deploy • Background tasks (indexing, migrations) adding load 🖥️ Infrastructure Breakdown: • Enovia: MQL 21–24 (4 servers) – Enovia JAR/service • ElasticSearch: 3 VMs – Search engine • Microservices: 4 servers – Business logic APIs • UI Service: 1 server – Frontend / BFF ✅ Fix Plan by Layer: 🔹 Enovia (MQL 21–24): - Optimize JVM (heap, GC) - Analyze slow MQL/JPO - Keep internal cache warm 🔹 ElasticSearch: - Run top queries post-deploy - Enable slowlog, optimize shard placement - Monitor cache hit ratio 🔹 Microservices: - Preload Redis/config cache - Warm up JVM (simulate traffic) - Tune connection pool 🔹 UI: - Warm-up frontend pages - Reduce backend API roundtrips - Use CDN or caching layer 🚀 Deployment & Monitoring Fixes: • Add warm-up endpoint & call via ADO pipeline • Preload cache & ElasticSearch segments • Enable synthetic monitoring post-deploy • Use blue-green or canary release strategy • Monitor response time with APM 📊 Expected Outcome: ✔️ Faster response times post-release ✔️ Improved user experience ✔️ Lower load on backend systems ✔️ Predictable deployment behavior